GREY SKY RESPONDER SOCIETY

Platform Build Status Report

Complete inventory of what is built, what is next, and what needs testing

| Date | April 13, 2026 |
| --- | --- |
| Prepared for | Roy E. Dunn, Principal |
| Organization | Longview Solutions Group LLC |
| Classification | INTERNAL — DEVELOPMENT REFERENCE |

# Executive Summary

The Grey Sky Responder Society portal (greysky.dev) is a professional credentialing and team assessment platform for disaster responders, built on FEMA NQS/RTLT standards. This report provides a complete inventory of the build as of April 13, 2026.

| 48 Commits | 136 TS/TSX Files | 15,180 Lines of Code | 17 Design Docs |
| --- | --- | --- | --- |

Stack: Next.js 16.1.6 (App Router) | React 19 | TypeScript 5 | Tailwind CSS 4 | Supabase (Postgres + Auth) | Azure Static Web Apps

Repo: github.com/greyskyresponder/grey-sky-site | CI: clean (0 lint errors, 0 warnings) | Working tree: clean

# 1. What Is Built

## Phase 0 — Foundation (ALL COMPLETE)

All infrastructure, schema, seed data, and CI/CD are deployed and stable.

| Doc ID | Title | Status | What Shipped |
| --- | --- | --- | --- |
| DOC-000 | Platform Reference Spec | COMPLETE | Canonical spec — all docs reference this |
| DOC-001 | Data Entity Map | COMPLETE | All entities, attributes, relationships, cardinalities |
| DOC-002 | Database Schema + Migrations | COMPLETE | 24 tables, 30 enums, 8 migrations, RLS on every table |
| DOC-003 | Seed Data | COMPLETE | 468 RTLT positions, 152 team types, 37 affinities |
| DOC-004 | Project Scaffolding | COMPLETE | Next.js 16 + Supabase + Docker Compose |
| DOC-005 | Environment Configuration | COMPLETE | Typed env validation, storage + email abstraction |
| DOC-006 | CI/CD Pipeline | COMPLETE | GitHub Actions: lint, type-check, build, Azure SWA deploy |

## Phase 1 — Public Site (SUBSTANTIALLY COMPLETE)

The public-facing site at greysky.dev is live with full branding, RTLT taxonomy, and onboarding funnel.

| Doc ID | Title | Status | What Shipped |
| --- | --- | --- | --- |
| DOC-100 | Home + Navigation | COMPLETE | Landing page, 17-discipline grid, hero, JoinCTA |
| DOC-103 | Standards + Disciplines | COMPLETE | 17 discipline pages, 468 position detail pages |
| DOC-104 | About / Mission | COMPLETE | Longview background, Grey Sky mission statement |
| DOC-106 | Tell Your Story | COMPLETE | Professional identity lifecycle — the onboarding funnel |
| DOC-107 | Community | COMPLETE | Society framing, affinity connections |
| DOC-005-PUB | Public Site Build | COMPLETE | /teams (20), /positions (468 paginated), /join funnel |
| DOC-101 | Membership Page | IN PROGRESS | Page exists — copy needs Sky Coins alignment (OD-03) |
| DOC-102 | Organizations / Agencies | DRAFT | No page exists — needs design doc |
| DOC-105 | Contact Page | DRAFT | Footer mailto only — needs form or decision |

## Phase 2 — Member Portal (IN PROGRESS)

Authentication, dashboard, profiles, deployment records, incidents, and document library are built. Sky Coins economy and Stripe integration are designed but not yet coded.

| Doc ID | Title | Status | What Shipped |
| --- | --- | --- | --- |
| DOC-200 | Authentication | COMPLETE | Supabase Auth: register, login, password reset, email verification, middleware role enforcement, MFA placeholder |
| DOC-201 | Dashboard Layout | COMPLETE | Sidebar (desktop) + bottom nav (mobile), 13 components, WelcomeBar, StatusGrid, QuickActions |
| DOC-202 | Member Profile | COMPLETE | View + edit, 5 new tables, 18 server actions, 8 view + 8 edit components, completeness engine, affinity picker |
| DOC-203 | Deployment Records | COMPLETE | Full CRUD, RTLT position search, inline incident creation, draft/submitted workflow |
| DOC-204 | Incidents | COMPLETE | ICS 209 aligned registry, FEMA enrichment fields, geospatial, editorial storytelling, search/filter, timeline |
| DOC-206 | Document Library | COMPLETE | Upload, categorize (9 types), link to records, drag-and-drop, inline preview, Supabase Storage + RLS |
| DOC-205 | Sky Coins Economy | APPROVED | Design doc complete. $1=10 coins, product catalog, earn-back model, ledger. Not yet built. |
| DOC-207 | Stripe Integration | DRAFT | Needs design doc. $100/yr membership, Sky Coins purchases, webhooks. |
| DOC-208 | Certification Pathways | DRAFT | Needs design doc. Read-only pathways + progress display. |

## Phase 9 — Cross-Cutting (Security)

| Doc ID | Title | Status | Scope |
| --- | --- | --- | --- |
| DOC-900 | Security Hardening | APPROVED | MFA enrollment, CSP, CORS, rate limiting, audit hash chain, anomaly detection. Design doc complete. Not yet built. |

# 2. Pages and Routes Built

22+ pages deployed across public site, auth, dashboard, and admin route groups.

### Public Site

| Route | Page | Notes |
| --- | --- | --- |
| / | Homepage | 17-discipline grid, hero |
| /about | About / Mission | Longview + Grey Sky |
| /story | Tell Your Story | Onboarding funnel |
| /community | Community | Society framing |
| /membership | Membership | Needs copy update |
| /teams | Teams Index | 20 RTLT categories |
| /teams/[slug] | Team Detail | Dynamic from RTLT |
| /positions | Positions Index | 468, paginated 50/pg |
| /positions/[slug] | Position Detail | Dynamic from RTLT |
| /standards | Standards Index | 17 disciplines |
| /standards/[disc] | Discipline Detail | Dynamic |
| /join | Join / Register | Funnel with success |
| /incidents | Public Incidents | Index + detail pages |

### Auth + Dashboard + Admin

| Route | Page | Notes |
| --- | --- | --- |
| /login | Login | Supabase Auth |
| /register | Registration | Email + password |
| /reset-password | Password Reset | Email flow |
| /dashboard | Dashboard Home | Server-rendered |
| /dashboard/profile/* | Profile View + Edit | 8 sections |
| /dashboard/records/* | Deployment Records | Full CRUD |
| /dashboard/incidents/* | Incident Registry | CRUD + search |
| /dashboard/documents/* | Document Library | Upload + preview |
| /admin | Admin | Placeholder |
| /agency | Organization | Placeholder |
| /validate/[token] | External Validation | Placeholder |
| /evaluate/[token] | External Evaluation | Placeholder |

# 3. What Is Next

Design docs approved and ready to build, organized by priority.

## Ready to Build Now (Approved, Unblocked)

| Doc ID | Title | Priority | What It Builds |
| --- | --- | --- | --- |
| DOC-205 | Sky Coins Economy | HIGH | Coin accounts, transaction ledger, product catalog, balance UI, purchase packages. OD-03 now resolved ($1=10 coins). |
| DOC-900 | Security Hardening | CRITICAL | MFA enrollment (TOTP), CSP headers, CORS lockdown, rate limiting, audit log hash chain, anomaly detection. |

## Needs Design Doc (Unblocked, Not Yet Spec'd)

| Doc ID | Title | Priority | Scope |
| --- | --- | --- | --- |
| DOC-102 | Organizations / Agencies Page | HIGH | Public-facing sales page for state emergency management agencies. SRT-CAP engagement model. Revenue page. |
| DOC-207 | Stripe Integration | HIGH | $100/yr membership payments, Sky Coins purchases, webhook handling. Depends on DOC-205 build. |
| DOC-208 | Certification Pathways | NORMAL | Read-only view of available pathways and progress tracking. Rounds out member portal. |
| DOC-105 | Contact Page | NORMAL | Standalone /contact page or decision that footer mailto suffices. |

## Future Phases (Not Yet Started)

| Phase | Title | Docs | Key Deliverable |
| --- | --- | --- | --- |
| Phase 3 | ATLAS + AI Layer | 4 docs | Mac Mini deployment, 9-agent team, FEMA enrichment, document AI |
| Phase 4 | Validation / Evaluation | 6 docs | 360 validation, ICS 225 evaluation, QRB, notifications |
| Phase 5 | Certification + Credentialing | 4 docs | Cert workflow, credential issuance, verification portal, renewal |
| Phase 6 | Org Sponsorship + Team Cred | 14 docs | Org onboarding, SRT-CAP assessments, agency dashboards, billing |
| Phase 9 | Cross-Cutting (remaining) | 7 docs | Audit logging, Zod schemas, API errors, admin dashboard, backups |

# 4. Ready for Testing

These features are built and committed. Each section below lists what to test and what to look for.

## Public Site — greysky.dev

- Homepage loads with 17-discipline grid, hero section, and Join CTA. All discipline cards link to /standards pages.

- /teams — 20 team category pages render with descriptions and linked positions. Verify all 20 load without errors.

- /positions — 468 positions paginated at 50 per page. Category filter works. Each detail page shows RTLT data (title, type, description, category).

- /standards — 17 discipline pages with correct terminology. Verify NIMS/NQS language alignment.

- /about, /story, /community, /membership, /join — all render, copy uses "service" (never "career"), branding consistent.

- /incidents — Public incident index and detail pages render. Verify ICS 209 field labels.

- Header + footer navigation consistent across all pages. Mobile responsive. Longview attribution in footer.

## Authentication

- Registration: email + password (12–128 chars). Supabase creates auth.users row, trigger auto-creates public.users row.

- Login: session established, redirects to /dashboard. Invalid credentials show generic error ("Invalid email or password").

- Password reset: email sent, reset flow completes.

- Middleware: unauthenticated users redirected from /dashboard/* routes. Login redirect only accepts relative paths (no open redirect).

- MFA toggle exists as disabled placeholder — functional MFA deferred to DOC-900 build.

## Dashboard

- Sidebar renders on desktop with nav links. Bottom nav renders on mobile. Both show user badge.

- Home: WelcomeBar with name, StatusGrid with stat cards, RecentActivity feed, QuickActionPanel.

- Profile completeness ring shows accurate percentage. "Next: [section]" nudge directs to incomplete section.

## Member Profile (DOC-202)

- Profile view shows 8 sections: Basic Info, Service Identity, Service Statement, Communities, Organizations, Teams, Qualifications, Affinities.

- Each section editable independently. Section-level save — no data lost between sections.

- Communities: add/edit/remove with relationship types (home_base, deployed_to, assigned_to, mutual_aid).

- Organizations: CRUD with "Set as Primary" toggle. Only one primary at a time.

- Qualifications: category types (fema_ics, state_cert, etc.), credential numbers masked on view (last 4 chars).

- Date of birth: stored but NEVER displayed on profile view page.

- Affinity picker: select from 37 seeded affinities. Minimum 3 for completeness credit.

## Deployment Records (DOC-203)

- Create: select incident (search existing or create inline), RTLT position, dates, supervisor info. Draft saves.

- List: filterable, shows status (draft/submitted). Only owner can see their records (RLS enforced).

- Detail: full record display. Draft → submitted workflow with ownership enforcement.

- Verify: another user cannot access your records via direct URL.

## Incident Registry (DOC-204)

- Search/filter incidents by name, type, date range. Results paginated.

- Create: ICS 209 aligned fields (name, type, location, dates, declaration numbers, geospatial).

- Detail: timeline component, editorial storytelling section, FEMA enrichment fields.

- Public incident pages accessible without auth at /incidents and /incidents/[slug].

## Document Library (DOC-206)

- Upload: drag-and-drop + file picker. Max 25MB for documents, 5MB for avatars. Allowed types: PDF, JPEG, PNG, WebP, DOC, DOCX.

- Categorize: 9 categories (certificate, license, training_record, ics_form, deployment_order, task_book, letter_of_recommendation, assessment_report, other).

- Link: documents can be linked to deployment records or qualifications. Linking updates verification status.

- Preview: inline image display, PDF embed, download link for DOC/DOCX.

- Privacy: documents visible only to owner and platform_admin (RLS enforced). Signed URLs expire in 5 minutes.

# 5. Open Decision Points

Decisions that must be made before specific design docs or builds can proceed.

| ID | Decision | Status | Blocks | Phase |
| --- | --- | --- | --- | --- |
| OD-01 | MFA provider | RESOLVED | DOC-200 | 2 |
| OD-02 | Stripe Identity at registration | DEFERRED | DOC-200, 207 | 5 |
| OD-03 | Sky Coins denomination ($1=10 coins) | RESOLVED | DOC-205 | 2 |
| OD-04 | Self-assessment form: universal vs team-specific? | OPEN | DOC-603 | 6 |
| OD-05 | Assessor report: same variants question | OPEN | DOC-605, 606 | 6 |
| OD-06 | Organization billing: invoicing mechanism? | OPEN | DOC-613 | 6 |
| OD-07 | QRB composition: who serves, quorum? | OPEN | DOC-404 | 4 |
| OD-08 | Credential expiration period | RESOLVED | DOC-503 | 5 |
| OD-09 | Verification portal domain | OPEN | DOC-502 | 5 |
| OD-10 | Public profile: verification-only | RESOLVED | DOC-202 | 2 |
| OD-11 | ATLAS hosting: which VPS? | OPEN | DOC-300 | 3 |
| OD-14 | Stack decision | RESOLVED | — | 0 |
| OD-15 | Sky Coins spend categories | RESOLVED | DOC-101, 205 | 1/2 |

# 6. Full Queue Summary

60 design documents across 8 phases. This is the scope of the complete platform build.

| Phase | Docs | Critical | High | Normal | Complete | Remaining |
| --- | --- | --- | --- | --- | --- | --- |
| 0 — Foundation | 7 | 4 | 1 | 1 | 7 | 0 |
| 1 — Public Site | 8 | 1 | 2 | 5 | 5 | 3 |
| 2 — Member Portal | 9 | 4 | 4 | 1 | 6 | 3 |
| 3 — ATLAS + AI | 4 | 2 | 1 | 1 | 0 | 4 |
| 4 — Validation/Eval | 6 | 4 | 2 | 0 | 0 | 6 |
| 5 — Certification | 4 | 2 | 1 | 1 | 0 | 4 |
| 6 — Org + Team Cred | 14 | 6 | 5 | 3 | 0 | 14 |
| 9 — Cross-Cutting | 8 | 3 | 5 | 0 | 0 | 8 |
| TOTAL | 60 | 26 | 21 | 12 | 18 | 42 |

Build progress: 18 of 60 design docs complete (30%). Phase 0 is 100% complete. Phase 1 is 63% complete. Phase 2 is 67% complete. Remaining phases have not started.

Recommended next action: Build DOC-205 (Sky Coins) and DOC-900 (Security Hardening) — both are approved with complete Claude Code prompts. Then draft DOC-102 (Organizations page) and DOC-207 (Stripe) to close out Phase 2.

END OF REPORT